SBD PLATFORM

Daily Development Brief

Thursday, August 13, 2026

| From | Ignacio Jose Zambrano II, Director of Growth Architecture |
| --- | --- |
| To | SBD Platform Development Team |
| Platform | belt.sterilebydesign.ai |
| Sprint | S7 closes tomorrow, Friday August 14. S8 opens Friday August 14. |
| Asked of you | Confirm or adjust the dates in Section 7, and answer Section 5 in tonight's EOD. |

1. Opening note

First, credit where it is due. The last six weeks have been the strongest stretch of this build. The security and access work through late July was a heavy lift and you carried it well, the scoring rebuild against the specification was done properly rather than quickly, and the habit of verifying against the live code and the database before calling something done is exactly the standard I want us operating at. The EOD reports have been clear and honest, including about what did not land. That matters to me and I want it kept.

Starting today you will also get one of these from me each morning. This is not oversight, it is the other half of the loop. Your EOD tells us where the day landed. This tells you where the day is pointed before it starts, so you are building against agreed priorities rather than guessing at them, and so anything sitting with us for a decision gets cleared instead of quietly holding you up. Where a call belongs to Dr. Jake, I will run it down and bring you the answer.

Each brief carries the same five things: where we understand the platform to be, what we are prioritizing and in what order, the questions I need answered, anything the tracker needs caught up on, and the deadlines I am proposing so we can agree them together.

How I want us running deadlines

This is the one habit I want us to build deliberately, because it is what turns good work into predictable work.

I will always propose a date. You always have the right to change it. If my date is not realistic, tell me the one that is and why, and I will take it. What I want to avoid is a date getting agreed by default and then moving quietly, because an out of date picture is the thing that makes it hard for the rest of the business to speak accurately about the platform.

So the rule is simple: we set real dates, we hit them, and where something is going to move we update it early and openly rather than at the deadline. A date you correct in advance costs nothing. I would much rather have eight items land than fifty stay open.

Why the accuracy matters, and what this is not

I want to be direct about where the pressure in this brief comes from, because it is easy to read a document like this and assume somebody outside is unhappy. Nobody is.

No hospital is waiting on anything in here, and none of this is a client escalation. There is no outside party asking us for an update, a date, or a fix. Every item on this list is ours.

The reason it matters is internal and it is strategic. Our leadership, sales and client success teams have to be able to describe where this platform stands and what it can actually do today, to the clients we already serve and to the ones we are talking to. They can only do that well if the picture they are working from is accurate. If the board says something is open that shipped three weeks ago, we undersell ourselves. If it says something is done that is still in flight, we overpromise. Both cost us.

What we are building here is a real differentiator, and the further ahead we get, the more precisely we need to be able to explain it. Keeping the status honest and the dates real is not administrative housekeeping. It is what lets the rest of the company speak about this platform with confidence and accuracy in the market.

2. Priorities for today

Six items, in the order I want them approached. Finish what is already moving before opening anything new.

Priority 1. The report comparison run

You mentioned this morning that it is already underway, so it stays first. Fourteen people are waiting on it, six of them still pending, and nine of the fourteen hold no belt at all, which means for them the sheet is not an adjustment, it is their determination.

Finish the run and send it over. Nothing gets applied until Dr. Jake has read it, so getting the sheet in front of him is the whole win here.

Priority 2. Scripts as a standalone assignable module

The scripts already live in the platform. There are 70 on record, each carrying its script number, name, belt level, primary function, approved language, forbidden phrases and patient safety rationale. That is good content already in the system with no way yet to put it in someone's hands.

What I want is Scripts standing up as its own module that gets assigned to a named individual. Not bundled inside another track, and not pushed automatically to everyone at a belt level. Assigned deliberately, one person at a time, the same way a Foundations or Instruments module is assigned today.

My read is that this may not need new architecture, since Foundations and Instruments already assign per staff member and already carry an assignment type and trigger. If Scripts can ride that same pattern, that is the fast path. If there is a reason it cannot, walk me through it before you start and we will adjust the timeline accordingly.

Priority 3. Endoscopy modules, built and specifically assignable

Endoscopy modules are coming, and the assignment model is the part I want us aligned on before any code gets written.

Endoscopy is not a belt requirement and it is not a facility-wide rollout. Not everyone in a department works endoscopy. These modules need to land only on the people a leader deliberately assigns them to, and that needs to be true in the first release rather than added afterward.

More broadly, we are moving from a model where content is triggered by belt into one where some content is triggered by belt and some is assigned by a leader. I would rather we build that distinction in cleanly now than work around it later, and I suspect doing it right on this module makes every module after it easier.

Before you build, send me the module list, the gate structure you are planning, and exactly what content you need from us and in what format. I will own getting that content back to you from Dr. Jake. The earlier I know what you need, the easier that is for me to guarantee, and I do not want content becoming the reason this slips.

Priority 4. How staff are added manually

Right now when someone is added by hand, White Belt is the only option available. I would like that changed to an assessment pending or unassessed state as the default.

The reason matters more than the request. Looking at the live roster, 56 of 92 staff sit at White, and 28 of those are still flagged as needing placement. So roughly half our White Belt population has not actually been assessed at White, they are unassessed and White is standing in for a decision that has not been made yet. That distorts what a leader sees when they open their roster, and it will distort our reporting the moment a client asks for it.

Good news is the field already holds a non-belt value on 13 records today, so the data side may be lighter than the interface side. Before changing anything, I would like a short write-up of what an unassessed state touches: belt progress, the reports, the assessment queue, and how we would handle the 28 records already sitting in the wrong state. I want us going in with the full picture rather than discovering it downstream.

Priority 5. Security items to get dated and closed

A few items are sitting without dates and I want them scheduled this week rather than carried further.

- The PSOP page. Administrator credentials and the master PIN are readable in the page source of a public page. This was raised on July 14 and I do not think there is a decision left outstanding on my side, so let us just close it: take the page down or put it behind a hosting password, and confirm the credentials have been rotated. If you are waiting on anything from our side to close it, tell me today and I will get it to you today.

- The shared API key, tracker item 87. Marked High with no date. Let us rotate it this week and tick it off.

- Tracker item 60, the signup form still holding a plaintext password until approval. I know the serious half is done and the stored passwords were purged, which was the right call at the time. Let us finish the remaining half and close the item.

One additional question rather than a request. A scan of the backend shows a number of privileged functions in the assessment module that appear callable without signing in, some of which take the acting administrator's identity as a parameter rather than reading it from the login. I want to understand this before I form a view on it. My question is narrow: is that module reachable in production today? If it is not, we schedule it normally with everything else. If it is, I would want us to look at it first thing tomorrow, ahead of the rest of this list.

Priority 6. Getting the tracker current

Covered in Section 6. Short version, the tracker is behind your actual progress and I want it caught up so we are all reading from the same board.

3. Where I understand the platform to be

So we are working from a shared picture. This is read from the live system today.

| Measure | Current | Note |
| --- | --- | --- |
| Facilities | 13 | across 12 hospital systems |
| Staff records | 92 | 56 at White, 28 of those still needing placement |
| Portal accounts | 101 | 46 of 69 staff accounts active |
| Weekly active users | 27 | highest on record, up from 8 in mid July |
| Assessment queue | 7 live decisions | of 57 rows, oldest live item 31 days |
| Placement reviews | 1 pending | open 54 days |
| Observations recorded | 3 | against 12 seeded checklists |
| Transfer requests open | 32 |  |

Two things there are worth a conversation. Usage is climbing quickly, which is the best signal we have that the platform is landing, and it means the foundations work you have been doing was well timed. And the observation gate has three records in its history, despite being fully built and hardened. I am genuinely unsure whether that is a training gap on our side or friction in the flow, and I would value your read on it.

4. Two standards I want us to adopt

Not a criticism of anything, and both of these came out of work you found and fixed yourselves. I want them written down as standing checks so they are caught by process rather than by anyone having to remember.

Standard one. A save is not done until it comes back.

We have seen a handful of cases where a write was rejected and the interface still reported success. Every one of them got caught and closed, and the fix on the schedule work was thorough. Going forward, let us make it a rule that no write path is called done until someone has saved, reloaded, and watched the value return, and until a rejected write surfaces an error to the person doing it.

Standard two. Never print a default where a decision belongs.

The White placeholder on the report, the not gated blank, the override being re-derived, and David's placeholder replacing a real error were all versions of the same thing, and all four are now fixed. The manual add default is the last one I can see. Let us make it a standing check that where a determination belongs, absence is shown as absence rather than filled with a default.

If both of those become part of how work gets checked before it ships, I think a whole category of rework disappears.

5. Questions for tonight's EOD

- Can Scripts reuse the assignment pattern Foundations and Instruments already use? If not, what is different, and what does that do to the timeline?

- For Endoscopy, what content do you need from us, in what format, and by when so that content is not the constraint?

- What does changing the manual add default touch? Belt progress, reports, the assessment queue, and the 28 records already sitting at White.

- Is the assessment module with the unauthenticated functions reachable in production today?

- Which tracker should I treat as authoritative, the published sheet or the internal ledger you have been auditing against the merge history? I would like us on one, and I would like to be able to see it.

- What is a realistic committed set per sprint? Your landed rate on the last measured sprint was 7 of 10, which I read as an honest number, and I would rather plan around what actually lands.

- Any read on why the observation gate is seeing so little use?

6. Catching the tracker up

I went back through the EOD reports from June 16 to August 12 against the published sprint sheet. The sheet is behind your work, not ahead of it. Twelve items are still showing as Open and Not started that your own reports confirm went live between July 26 and August 12.

I raise it because as it stands the tracker undersells what you have shipped, and it is the one place our leadership, sales and client success teams look when they need to describe where a capability stands.

| # | Task as tracked | What the EOD record shows |
| --- | --- | --- |
| 26 | Make Publish to Staff actually publish | Live July 26, gate moved to database July 31 |
| 27 | Persist attendance edits | Live July 26, confirmed in the July 31 sign-off |
| 28 | Persist quick-fill schedule overwrites | Live July 31 with a uniqueness rule |
| 32 | Remove the cross-facility read leak | Closed July 28 |
| 37 | Move the observer PIN check server side | PINs in a locked store August 4 |
| 65 | Placement scoring, thresholds and Dangerous provision | Live July 27 |
| 74 | Grantable roles per facility | Assessor half live July 30 |
| 77 | Granted assessor has no Assessment Queue screen | Live July 30 |
| 79 | SIPS admin role, approval split from PIN | Live August 12 |
| 80 | Facility admin cannot reach observer portal | Live August 12 |
| 60 | Signup form writes a plaintext password | Half done, genuinely still open |
| 104 | The client's sprint tracker, back in his hands | Open, and closing this one closes the rest |

The other thing worth tidying is that every open item currently carries the same sprint stamp, S7, with Not scheduled in the date column. Since S7 closes tomorrow, I would like us to use that as the natural moment to reset: move the twelve completed rows, give every remaining item either a real date or an explicit Backlog label, and open S8 with a committed set we have agreed together.

7. Proposed dates

These are proposals to work from, not commitments I am imposing. Confirm the ones that work and send me corrected dates for the ones that do not, with a line on why, by end of day tomorrow. Once we agree them, they become what we are both holding to and what our teams work from when they set expectations in the market.

| Item | Proposed | Owner |
| --- | --- | --- |
| Report comparison sheet delivered | Today, Thu Aug 13 | Dev |
| PSOP page gated and credentials rotated | Today, Thu Aug 13 | Dev + hosting |
| Answer: is the assessment module publicly reachable | Fri Aug 14 | Dev |
| Shared API key rotated (item 87) | Fri Aug 14 | Dev |
| Tracker caught up and republished | Fri Aug 14 | Dev |
| Scripts module: approach confirmed and spec agreed | Mon Aug 17 | Dev + Ignacio |
| Endoscopy: module list, gates, and content request to me | Mon Aug 17 | Dev |
| Manual add: impact write-up for my review | Mon Aug 17 | Dev |
| Scripts standalone module live | Fri Aug 21 | Dev |
| Signup form password removal finished (item 60) | Fri Aug 21 | Dev |
| Manual add: assessment pending state live | Wed Aug 26 | Dev |
| Endoscopy modules live, specifically assignable | Fri Aug 28 | Dev, content via Ignacio |
| Load test at 200 concurrent users (item 105) | Fri Aug 28 | Dev |

Three items have been carried for a while now: the observer PIN hardening, the registration password removal, and the SIPS administrator schedule screen. I am not looking to push on those. I would rather we either put a real date and an owner against each, or agree together to park them in the backlog on purpose. Either answer is fine with me. What I want is for them to stop sitting in the middle.

8. Scope guardrails

So there is no ambiguity about how much I am asking for. Nothing in this brief requires a rebuild, a new platform layer, or a change to how belts, gates or scoring work. The scripts content already exists. The assignment pattern already exists. The non-belt state may already exist in the data. Most of today is exposing capability the platform already has and getting the board current.

The one genuinely new build is the endoscopy modules, and even there the ask is that they use the assignment pattern rather than invent one.

If anything in here reads as bigger than I have estimated, say so early. I would much rather adjust the plan on Thursday than discover it on the deadline.

Ignacio Jose Zambrano II

Director of Growth Architecture, SIPS Healthcare Solutions